## Shortlink-API with Real Analytics

## One-line pitch: A Bitly-style link shortener that handles 10k redirects/sec locally, with a real analytics dashboard.

### Stack

## Python + FastAPI (or Flask if more familiar)

## PostgreSQL for link metadata

## Redis for hot-link caching and click-counter buffering

## Docker Compose locally, AWS for deployment (ECS Fargate or just an EC2 + RDS to keep it cheap)

## Minimal HTML/HTMX dashboard — no React

### Scope (MVP → polished)

## POST /shorten with optional custom slug, expiry, password

## GET /{slug} redirect — must be cache-hit fast

## Async click logging (Redis stream / queue → DB writer)

## Per-link analytics: clicks over time, top countries (GeoIP), referrers, devices

## API-key auth + rate limiting

## Load test with locust or k6, document the before/after of adding Redis caching

## Overview

8 phases · ~45 tasks · ~2–3 weeks @ 10–15 hrs/week

| Phase | Focus | Rough time |
| --- | --- | --- |
| 0 | Repo + Docker + CI | 1–2 days |
| 1 | Design (API, schema, Redis, ADR) | 1 day |
| 2 | Core MVP (shorten + redirect + tests) | Week 1 |
| 3 | Redis cache + async click logging | Week 2 (start) |
| 4 | Analytics API + HTMX dashboard | Week 2 (end) |
| 5 | API keys, rate limits, expiry/password | Week 2–3 |
| 6 | AWS deploy | Week 3 |
| 7 | Load tests + perf write-up | Week 3 |
| 8 | README, diagram, GIF, CV bullets | Week 3 |

## Phase 0 — Repo & environment

- P1-0.1 Create GitHub repo + .gitignore

- P1-0.2 Scaffold FastAPI (src/, tests/), /health returns 200

- P1-0.3 docker-compose.yml: api + postgres + redis

- P1-0.4 Makefile: up, down, test, migrate

- P1-0.5 .env.example + pydantic-settings

- P1-0.6 GitHub Actions: ruff + pytest on PR

## Phase 1 — Design

- P1-1.1 API contract (endpoints, status codes)

- P1-1.2 ERD: links, click_events, api_keys

- P1-1.3 Index plan (unique slug, analytics indexes)

- P1-1.4 Redis key design + TTLs

- P1-1.5 ADR: read-through cache + async click logging

## Phase 2 — Core MVP (MVP checkpoint: shorten + redirect, no Redis)

- P1-2.1 Alembic migrations

- P1-2.2 SQLAlchemy models + repository layer

- P1-2.3 POST /api/v1/links (validate URL, generate slug)

- P1-2.4 GET /{slug} → 302 / 404 / 410

- P1-2.5 Custom slug + collision handling (409)

- P1-2.6 Structured logging on redirect path

- P1-2.7 Unit tests (validation, slug, expiry)

- P1-2.8 Integration tests (shorten → redirect round-trip)

## Phase 3 — Redis & performance

- P1-3.1 Redis client + health check

- P1-3.2 Read-through cache on redirect

- P1-3.3 Cache invalidation on update/delete

- P1-3.4 Enqueue click on redirect (no sync DB write)

- P1-3.5 Background worker: batch flush to Postgres

- P1-3.6 Optional Redis click counter

- P1-3.7 Integration test: click eventually in DB

## Phase 4 — Analytics

- P1-4.1 User-Agent → device type

- P1-4.2 GeoIP → country

- P1-4.3 Capture Referer

- P1-4.4 GET /api/v1/links/{slug}/stats (aggregates)

- P1-4.5 EXPLAIN ANALYZE + indexes if needed

- P1-4.6 HTMX dashboard (minimal UI)

- P1-4.7 Swagger at /docs

## Phase 5 — Auth & hardening

- P1-5.1 API keys (X-API-Key, hashed storage)

- P1-5.2 Rate limiting (Redis, 429 + Retry-After)

- P1-5.3 Link expiry → 410

- P1-5.4 Password-protected links (cut if short on time)

- P1-5.5 Soft delete + cache purge

## Phase 6 — AWS deploy

- P1-6.1 Pick EC2+RDS vs ECS Fargate

- P1-6.2 Terraform/CDK: RDS + ElastiCache

- P1-6.3 ECR image, run API + worker

- P1-6.4 Prod migrations + smoke test

- P1-6.5 HTTPS (ALB/ACM or Caddy)

- P1-6.6 Prod smoke script

## Phase 7 — Load testing (portfolio differentiator)

- P1-7.1 Seed 10k+ links

- P1-7.2 k6/Locust redirect script

- P1-7.3 Baseline run (no/warm cache) → save metrics

- P1-7.4 Cached run → before/after table in README

- P1-7.5 Bottlenecks + “what I’d do next”

## Phase 8 — Polish

- P1-8.1 Architecture diagram (Mermaid)

- P1-8.2 Full README (demo, run, tech choices, perf)

- P1-8.3 Demo GIF

- P1-8.4 CV bullets

- P1-8.5 Tag v1.0.0, pin demo URL

## If you're short on time — cut these first

- Password-protected links (P1-5.4)

- Fancy HTMX — JSON + Swagger only

- Terraform — manual AWS once is OK

- GeoIP — stub country_code

Do not cut: core API, Redis cache, async clicks, stats endpoint, load test, deploy, README with numbers.

## Build order

Phase 0 → 1 → 2 → 3 → 4

↘ 5 ↗

3 → 6 → 7 → 8

The plan file also has acceptance criteria per task, a suggested folder layout, and an interview-prep mapping (which tasks answer which system-design questions).